## Slide 1: 2937 Digital EHCP Project SENCO Networks
February 2025
Lucy Wade - Project Manager

## Slide 2: Project background
NYC previously developed a solution to manage EHCPs, which was trialled in Hambleton. The solution was not successful, and the implementation was not continued.
The demand for EHCPs has continued to grow, resulting in an increased need for an improved process – 44% increase since 2020/21.
Technology options have improved - new systems are in place across the Council, suppliers have developed their solutions, and more innovation available.
Connecting with other LAs to share ideas.
DfE initiative to standardise EHCPs.
The purpose of the project is to explore opportunities to improve the end-to-end EHCP statutory processes, using technology.

## Slide 3: Project Objectives
This project aims to implement a digital EHCP solution, improving the processes within the SEND and Inclusion service to achieve the following objectives:
To improve compliance with all statutory processes and timescales relating to EHCP’s.
To enable the Council to better manage the increasing demand for statutory assessments.
To gain efficiencies and improve quality of statutory assessment process.
To improve the customer experience.
To support co-production of the plan.
To capture the voice of the child at appropriate stages of the process.
To enable transparency and ease of access to an EHCP for families and professionals.
To improve the data quality relating to statutory assessment process and support the SEN2 statutory return.
To improve the quality and accessibility of management information.
Ensure we have the appropriate technologies in place to benefit from emerging technologies.

## Slide 4: Project approach
REVIEW PROCESSES
Review/map ‘as is’ processes for all EHCP related processes, in detail (timings, systems, data entry, people involved, etc).
Identify business requirements.
REVIEW OPTIONS
Consider the re-use solutions available.
Consider the customer & partner journey.
Identify functional requirements.
Identify data requirements.
Use existing knowledge & information.
Conduct desktop market testing to identify suppliers.
Consider the technology innovations available.
Cost each option and identify benefits.
Agree objectives.
IDENTIFY REQUIREMENTS
Identified problem areas.

## Slide 5
MENTIMETER
We would like your feedback!

## Slide 6: What are the issues we have identified?
The information, advice and guidance available to parents and carers needs improvement.
The information captured on the assessment requests does not always contain the required information, which can result in assessment requests being denied.
Parents, carers and schools are not kept up to date on the progress of their assessment requests, which results in a high volume of contacts to the SEND team.
Advice requests from partners are not always received within the required timescales, and sometimes essential information is omitted.
Consultation requests are not always returned within statutory timescales.
We don’t always meet the statutory timescales for assessment requests or annual reviews.

## Slide 7: What do we want from a digital EHCP solution?
Submit requests online: Parents, carers and schools able to submit EHCP assessment requests through an online portal, making the process quick and convenient.
All information in one place: A central repository for all information related to a child's or young person's plan, making it easily accessible to families, professionals, and practitioners.
Multi-agency collaboration: Stakeholders, including education, health, and social care professionals to be able to collaborate, ensuring a holistic approach to the child’s needs.
Transparency and tracking: Families able to see what's happening with the plan, track progress, and know who is doing what.
Access to draft plans: All stakeholders able to review and provide input on draft plans before they are finalised, ensuring that the plan is comprehensive and meets the child's needs.
Reminders and notifications: Automated reminders for important deadlines, such as annual reviews, ensuring that all key people are prepared and can contribute effectively.
Secure access: Sensitive information is protected and only accessible to authorised users.

## Slide 8: Next Steps
Complete the Options Appraisal to identify a preferred solution.
Engage with partners and stakeholders to understand their experiences and requirements.
Would you like to be involved?
Please email Lucy Wade
lucy.wade@northyorks.gov.uk
Any Questions?